# SPRINT 3 BACKLOG

## The Wandering Rose - Villa Booking System

### Sprint 3: 02/01/2026 - 08/01/2026 (Deployment & Final Features)

## 1. SPRINT GOAL

Deploy to Docker Production, hoàn thành các trang còn lại, Testing và Documentation

## 2. SPRINT METRICS

| Metric | Planned | Actual |
| --- | --- | --- |
| Duration | 7 days | 7 days |
| Story Points | 25 | 25 |
| Velocity | - | 25 |
| Completion | 100% | 100% |

Lưu ý: 01/01/2026 nghỉ Tết Dương lịch, Sprint bắt đầu từ 02/01

## 3. SPRINT BACKLOG

| ID | Task | Story | Assignee | Est (h) | Status |
| --- | --- | --- | --- | --- | --- |
| T-037 | Setup Docker Compose | US-017 | Nguyễn Hoàng Dũng | 3 | ✅ Done |
| T-038 | Configure Nginx reverse proxy | US-017 | Nguyễn Hoàng Dũng | 2 | ✅ Done |
| T-039 | Build production containers | US-017 | Nguyễn Hoàng Dũng | 2 | ✅ Done |
| T-040 | Deploy and test Docker | US-017 | Nguyễn Hoàng Dũng | 2 | ✅ Done |
| T-041 | Convert ContactUs.tsx to API | US-018 | Bùi Trần Hoàng Huy | 3 | ✅ Done |
| T-042 | Implement contact form submission | US-018 | Bùi Trần Hoàng Huy | 2 | ✅ Done |
| T-043 | Convert ServicesEvents.tsx to API | US-019 | Phạm Công Khánh | 3 | ✅ Done |
| T-044 | Add service booking form | US-019 | Phạm Công Khánh | 2 | ✅ Done |
| T-045 | Convert FAQView.tsx to API | US-020 | Bùi Trần Hoàng Huy | 2 | ✅ Done |
| T-046 | Convert ExperiencesTours.tsx to API | US-021 | Phạm Công Khánh | 3 | ✅ Done |
| T-047 | Add tour booking form | US-021 | Phạm Công Khánh | 2 | ✅ Done |
| T-048 | Conduct code review | US-022 | Nguyễn Hoàng Dũng | 4 | ✅ Done |
| T-049 | Fix code review issues | US-022 | All Team | 2 | ✅ Done |
| T-050 | Write test cases | US-023 | Nguyễn Xuân Hiếu | 4 | ✅ Done |
| T-051 | Execute final testing | US-023 | Nguyễn Xuân Hiếu | 4 | ✅ Done |
| T-052 | Write User Guide | US-024 | Nguyễn Xuân Hiếu | 4 | ✅ Done |
| T-053 | Complete all documentation | US-024 | Nguyễn Xuân Hiếu | 3 | ✅ Done |

## 4. BURNDOWN CHART

Story Points
   25 │████
      │████████
   20 │████████████
      │████████████████
   15 │████████████████████
      │████████████████████████
   10 │████████████████████████████
      │████████████████████████████████
    5 │████████████████████████████████████
      │████████████████████████████████████████
    0 ├───┬───┬───┬───┬───┬───┬───┘
      02  03  04  05  06  07  08
                  Days (January)

## 5. DAILY PROGRESS

| Day | Tasks Done | Points | Notes |
| --- | --- | --- | --- |
| 02/01 | T-037, T-038 | 3 | Docker setup - Nguyễn Hoàng Dũng |
| 03/01 | T-039, T-040, T-041 | 4 | Docker done + ContactUs |
| 04/01 | T-042, T-043, T-044 | 4 | Forms + ServicesEvents |
| 05/01 | T-045, T-046, T-047 | 4 | FAQ + Tours done |
| 06/01 | T-048, T-049 | 4 | Code Review - All team |
| 07/01 | T-050, T-051 | 4 | Testing - Nguyễn Xuân Hiếu |
| 08/01 | T-052, T-053 | 4 | Documentation complete |

## 6. SPRINT REVIEW NOTES

### What was delivered:

- ✅ Docker production deployment complete

- ✅ ContactUs.tsx connected to API with form submission

- ✅ ServicesEvents.tsx connected to API with booking form

- ✅ FAQView.tsx connected to API

- ✅ ExperiencesTours.tsx connected to API with booking form

- ✅ Code review completed with fixes

- ✅ 23 test cases executed - all passed

- ✅ User Guide and documentation complete

### Demo feedback:

- “Excellent work on Docker deployment” - Giảng viên

- “All features working as expected”

- “Documentation is comprehensive”

### Team contributions:

| Member | Tasks | Points |
| --- | --- | --- |
| Nguyễn Hoàng Dũng (PO) | T-037 to T-040, T-048 | 8 |
| Phạm Công Khánh (FE Lead) | T-043, T-044, T-046, T-047 | 6 |
| Bùi Trần Hoàng Huy (FE) | T-041, T-042, T-045 | 4 |
| Nguyễn Xuân Hiếu (SM/Tester) | T-050 to T-053 | 9 |
| Đặng Gia Khánh (BE Lead) | Support, bug fixes | - |
| Nguyễn Thành Trung (BE) | Support, bug fixes | - |

## 7. FINAL PROJECT STATUS

| Metric | Value |
| --- | --- |
| Total Story Points | 75 |
| Completed | 75 (100%) |
| Total Sprints | 3 |
| Total Duration | 21 days |
| Team Size | 6 members |

### Key Achievements:

- ✅ Full-stack Villa Booking System

- ✅ 13 Entity Framework models

- ✅ 9 API Controllers

- ✅ React frontend with API integration

- ✅ Docker production deployment

- ✅ Comprehensive documentation

Phiên bản: 1.0 | Ngày tạo: 08/01/2026 Cập nhật: 15/01/2026