# RISK MANAGEMENT PLAN

## The Wandering Rose - Villa Booking System

## 1. MỤC ĐÍCH

Tài liệu này mô tả quy trình quản lý rủi ro dự án, bao gồm: - Cách xác định rủi ro - Cách đánh giá và phân loại rủi ro - Cách lập kế hoạch ứng phó - Cách theo dõi rủi ro

## 2. QUY TRÌNH QUẢN LÝ RỦI RO

graph LR
    A[Identify] --> B[Analyze]
    B --> C[Plan Response]
    C --> D[Monitor]
    D --> A

### 2.1 Xác định rủi ro (Identify)

- Phương pháp: Brainstorming, Checklist, Expert judgment

- Thời điểm: Sprint Planning, Daily Standup

- Nguồn: Team members, Past projects, Technical analysis

### 2.2 Phân tích rủi ro (Analyze)

- Đánh giá Probability: Low (1), Medium (2), High (3)

- Đánh giá Impact: Low (1), Medium (2), High (3)

- Risk Score = Probability × Impact

### 2.3 Lập kế hoạch ứng phó (Plan Response)

| Strategy | Áp dụng khi |
| --- | --- |
| Avoid | Thay đổi kế hoạch để loại bỏ rủi ro |
| Mitigate | Giảm probability hoặc impact |
| Transfer | Chuyển rủi ro cho bên khác |
| Accept | Chấp nhận và chuẩn bị contingency |

### 2.4 Theo dõi (Monitor)

- Frequency: Mỗi Daily Standup

- Tool: Trello (Risk Register column)

- Owner: Scrum Master (B)

## 3. RISK MATRIX

│  Low Impact  │ Med Impact │ High Impact │
          │     (1)      │    (2)     │     (3)     │
──────────┼──────────────┼────────────┼─────────────┤
High (3)  │   Medium     │    High    │  Critical   │
──────────┼──────────────┼────────────┼─────────────┤
Med (2)   │    Low       │   Medium   │    High     │
──────────┼──────────────┼────────────┼─────────────┤
Low (1)   │   Very Low   │    Low     │   Medium    │
──────────┴──────────────┴────────────┴─────────────┘

### Risk Score Interpretation

| Score | Level | Action |
| --- | --- | --- |
| 1-2 | Very Low / Low | Monitor |
| 3-4 | Medium | Mitigation plan |
| 6 | High | Immediate action |
| 9 | Critical | Escalate to PO |

## 4. RISK CATEGORIES

| Category | Ví dụ |
| --- | --- |
| Technical | Technology fails, bugs, integration issues |
| Schedule | Delays, wrong estimates |
| Resource | Team unavailable, skill gaps |
| External | Requirement changes, stakeholder issues |
| Quality | Defects, poor UX |

## 5. RISK REGISTER

Xem file chi tiết: ../08_Risk_Register.md

### Summary (10+ Risks)

| ID | Rủi ro | Score | Response |
| --- | --- | --- | --- |
| R01 | Timeline quá ngắn | 6 | Mitigate |
| R02 | Thiếu kinh nghiệm Scrum | 4 | Mitigate |
| R03 | Yêu cầu thay đổi | 4 | Accept |
| R04 | Technical debt | 3 | Mitigate |
| R05 | Integration issues | 6 | Mitigate |
| R06 | Team member unavailable | 4 | Mitigate |
| R07 | Scope creep | 4 | Avoid |
| R08 | Poor code quality | 3 | Mitigate |
| R09 | Testing không đủ | 4 | Mitigate |
| R10 | Documentation thiếu | 2 | Accept |

## 6. ROLES & RESPONSIBILITIES

| Role | Responsibility |
| --- | --- |
| Product Owner (A) | Approve risk responses, Accept residual risks |
| Scrum Master (B) | Maintain Risk Register, Facilitate risk discussions |
| Dev Team (C,D,E,F) | Identify technical risks, Implement mitigations |

## 7. RISK REPORTING

### Format

- Daily Standup: Mention new risks/blockers

- Sprint Review: Risk summary presentation

- Risk Register: Update in Trello

### Escalation

| Trigger | Action |
| --- | --- |
| New High risk | Notify SM immediately |
| Risk becomes issue | Emergency meeting |
| Critical blocker | Escalate to PO |

Phiên bản: 1.0 | Ngày tạo: 19/12/2025