# BURNDOWN CHART

## The Wandering Rose - Villa Booking System

## 1. PROJECT BURNDOWN (3 SPRINTS)

### Overall Progress (75 Story Points / 21 Days)

Story Points Remaining
   75 │▓
      │▓▓
   70 │▓▓▓
      │▓▓▓▓
   65 │▓▓▓▓▓
      │▓▓▓▓▓▓
   60 │▓▓▓▓▓▓▓
      │▓▓▓▓▓▓▓▓
   55 │▓▓▓▓▓▓▓▓▓
      │▓▓▓▓▓▓▓▓▓▓
   50 │▓▓▓▓▓▓▓▓▓▓ ← Sprint 1 End (25 done)
      │░░░░░░░░░░░░
   45 │░░░░░░░░░░░░░░
      │░░░░░░░░░░░░░░░░
   40 │░░░░░░░░░░░░░░░░░░
      │░░░░░░░░░░░░░░░░░░░░
   35 │░░░░░░░░░░░░░░░░░░░░░░
      │░░░░░░░░░░░░░░░░░░░░░░░░
   30 │░░░░░░░░░░░░░░░░░░░░░░░░░░
      │░░░░░░░░░░░░░░░░░░░░░░░░░░░░
   25 │░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░ ← Sprint 2 End (50 done)
      │░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░ 🎄
   20 │░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░
      │░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░
   15 │░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░
      │░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░
   10 │░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░
      │░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░
    5 │░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░
      │░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░
    0 ├───┴───┴───┴───┴───┴───┴───┴───┴───┴───┴───┴───┴───┴───┴───┴───┴───┴───┴───┴───┴───┘
     19  20  21  22  23  24  25  26  27  28  29  30  31  01  02  03  04  05  06  07  08
     |←─── Sprint 1 ───→| |←─── Sprint 2 ───→|     |←───── Sprint 3 ─────→|
     
     ▓ = Ideal Burndown    ░ = Actual Burndown    🎄 = Holiday (01/01)

## 2. SPRINT BURNDOWN DETAILS

### Sprint 1: Backend & Database Setup (19-25/12)

| Day | Date | Ideal | Actual | Note |
| --- | --- | --- | --- | --- |
| 1 | 19/12 | 22 | 21 | Project analysis |
| 2 | 20/12 | 18 | 17 | EF Models started |
| 3 | 21/12 | 14 | 13 | Models complete |
| 4 | 22/12 | 11 | 10 | DbContext done |
| 5 | 23/12 | 7 | 6 | Migration & Seeder |
| 6 | 24/12 | 4 | 3 | Figma analysis |
| 7 | 25/12 | 0 | 0 | ✅ Hooks complete |

### Sprint 2: API Integration (26-31/12)

| Day | Date | Ideal | Actual | Note |
| --- | --- | --- | --- | --- |
| 1 | 26/12 | 21 | 22 | CORS setup |
| 2 | 27/12 | 17 | 17 | Controllers started |
| 3 | 28/12 | 12 | 12 | Controllers complete |
| 4 | 29/12 | 8 | 7 | Service layer |
| 5 | 30/12 | 4 | 3 | Pages converted |
| 6 | 31/12 | 0 | 0 | ✅ Calendar UI done |

### Sprint 3: Deployment & Final (02-08/01)

| Day | Date | Ideal | Actual | Note |
| --- | --- | --- | --- | --- |
| - | 01/01 | - | - | 🎄 Holiday |
| 1 | 02/01 | 21 | 22 | Docker setup |
| 2 | 03/01 | 18 | 18 | Docker complete |
| 3 | 04/01 | 14 | 14 | Pages converted |
| 4 | 05/01 | 11 | 10 | More pages |
| 5 | 06/01 | 7 | 6 | Code review |
| 6 | 07/01 | 4 | 3 | Testing |
| 7 | 08/01 | 0 | 0 | ✅ Documentation done |

## 3. VELOCITY BY SPRINT

| Sprint | Focus | Planned | Actual | % | Status |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Backend Setup | 25 | 25 | 100% | ✅ |
| Sprint 2 | API Integration | 25 | 25 | 100% | ✅ |
| Sprint 3 | Deployment | 25 | 25 | 100% | ✅ |
| Total | - | 75 | 75 | 100% | ✅ |

## 4. ANALYSIS

### Key Observations

- 3 Sprint Structure: Chia đều 25 points/sprint giúp workload ổn định

- Holiday Impact: 01/01 nghỉ lễ nhưng không ảnh hưởng lớn do Sprint 2 kết thúc trước

- Consistent Velocity: Team duy trì 25 pts/sprint ổn định

### Sprint Comparison

Sprint 1:  █████████████████████████ 25 pts - Backend Focus
Sprint 2:  █████████████████████████ 25 pts - API Integration
Sprint 3:  █████████████████████████ 25 pts - Deployment
           ─────────────────────────────────────────────
                                              Total: 75 pts

### Lessons Learned

- Chia workload đều giữa 3 sprints giúp team không bị overload

- Backend-first approach cho phép API integration suôn sẻ

- Dành sprint cuối cho deployment & documentation là hợp lý

Phiên bản: 3.0 | Ngày cập nhật: 15/01/2026