# DAILY SCRUM MINUTES

## The Wandering Rose - Villa Booking System

## MEETING RECORDS

### Meeting 1: 20/12/2025 (Sprint 1 - Day 2)

Thời gian: 20:00 - 20:15 | Facilitator: Nguyễn Xuân Hiếu (SM)

| Thành viên | Hôm qua | Hôm nay | Blockers |
| --- | --- | --- | --- |
| Nguyễn Hoàng Dũng (PO) | Analyze React project | Implementation plan | None |
| Nguyễn Xuân Hiếu (SM) | Setup Trello board | Facilitate standups | None |
| Đặng Gia Khánh (BE Lead) | Study EF Core | Define User, Villa models | None |
| Nguyễn Thành Trung (BE) | Review database design | Support EF models | None |
| Phạm Công Khánh (FE Lead) | Review Figma design | Start asset export | None |
| Bùi Trần Hoàng Huy (FE) | Study React hooks | Prepare useApi.ts | None |

### Meeting 2: 23/12/2025 (Sprint 1 - Day 5)

Thời gian: 20:00 - 20:15 | Facilitator: Nguyễn Xuân Hiếu (SM)

| Thành viên | Hôm qua | Hôm nay | Blockers |
| --- | --- | --- | --- |
| Nguyễn Hoàng Dũng (PO) | Review EF models | Check migration | None |
| Nguyễn Xuân Hiếu (SM) | Track burndown | Update progress | None |
| Đặng Gia Khánh (BE Lead) | Complete 13 models | Configure DbContext | None |
| Nguyễn Thành Trung (BE) | Help with models | Create seeder class | None |
| Phạm Công Khánh (FE Lead) | Export Figma assets | Complete export | None |
| Bùi Trần Hoàng Huy (FE) | Study API patterns | Start useApi.ts | None |

### Meeting 3: 25/12/2025 (Sprint 1 Review - Xmas)

Thời gian: 20:00 - 20:15 | Facilitator: Nguyễn Xuân Hiếu (SM)

| Thành viên | Hôm qua | Hôm nay | Blockers |
| --- | --- | --- | --- |
| Nguyễn Hoàng Dũng (PO) | Review seeder | Sprint 1 review prep | None |
| Nguyễn Xuân Hiếu (SM) | Progress OK | Sprint 1 review | None |
| Đặng Gia Khánh (BE Lead) | Seed data done | Present backend work | None |
| Nguyễn Thành Trung (BE) | Test seeder | Demo database | None |
| Phạm Công Khánh (FE Lead) | Assets ready | Present Figma work | None |
| Bùi Trần Hoàng Huy (FE) | useApi.ts done | Demo hooks | None |

Note: Sprint 1 Review completed successfully! 🎄

### Meeting 4: 27/12/2025 (Sprint 2 - Day 2)

Thời gian: 20:00 - 20:15 | Facilitator: Nguyễn Xuân Hiếu (SM)

| Thành viên | Hôm qua | Hôm nay | Blockers |
| --- | --- | --- | --- |
| Nguyễn Hoàng Dũng (PO) | Setup .env config | Review controllers | None |
| Nguyễn Xuân Hiếu (SM) | Start Sprint 2 | Track progress | None |
| Đặng Gia Khánh (BE Lead) | RoomsController | ZonesController, BookingsController | None |
| Nguyễn Thành Trung (BE) | CORS configuration | VillasController | None |
| Phạm Công Khánh (FE Lead) | Review api.ts | Start HomeView conversion | None |
| Bùi Trần Hoàng Huy (FE) | Create api.ts | Support API integration | None |

### Meeting 5: 30/12/2025 (Sprint 2 - Day 5)

Thời gian: 20:00 - 20:15 | Facilitator: Nguyễn Xuân Hiếu (SM)

| Thành viên | Hôm qua | Hôm nay | Blockers |
| --- | --- | --- | --- |
| Nguyễn Hoàng Dũng (PO) | All controllers reviewed | Prepare Sprint 2 review | None |
| Nguyễn Xuân Hiếu (SM) | Burndown healthy | Sprint 2 review prep | None |
| Đặng Gia Khánh (BE Lead) | All controllers done | Support FE integration | None |
| Nguyễn Thành Trung (BE) | Controllers complete | Test API endpoints | None |
| Phạm Công Khánh (FE Lead) | HomeView converted | RoomCategories conversion | None |
| Bùi Trần Hoàng Huy (FE) | api.ts complete | Booking Calendar UI | None |

### Meeting 6: 31/12/2025 (Sprint 2 Review - NYE)

Thời gian: 20:00 - 20:15 | Facilitator: Nguyễn Xuân Hiếu (SM)

| Thành viên | Hôm qua | Hôm nay | Blockers |
| --- | --- | --- | --- |
| Nguyễn Hoàng Dũng (PO) | Review all features | Sprint 2 review | None |
| Nguyễn Xuân Hiếu (SM) | Track final progress | Conduct review | None |
| Đặng Gia Khánh (BE Lead) | Support integration | Demo API | None |
| Nguyễn Thành Trung (BE) | API tested | Demo endpoints | None |
| Phạm Công Khánh (FE Lead) | RoomCategories done | Demo UI pages | None |
| Bùi Trần Hoàng Huy (FE) | Calendar UI done | Demo booking flow | None |

Note: Sprint 2 Review completed! Happy New Year! 🎉

### Meeting 7: 03/01/2026 (Sprint 3 - Day 2)

Thời gian: 20:00 - 20:15 | Facilitator: Nguyễn Xuân Hiếu (SM)

| Thành viên | Hôm qua | Hôm nay | Blockers |
| --- | --- | --- | --- |
| Nguyễn Hoàng Dũng (PO) | Docker setup | Complete Docker deployment | None |
| Nguyễn Xuân Hiếu (SM) | Post-holiday sync | Track Sprint 3 | None |
| Đặng Gia Khánh (BE Lead) | Support Docker | Help with config | None |
| Nguyễn Thành Trung (BE) | Review Docker | Test containers | None |
| Phạm Công Khánh (FE Lead) | Holiday | ServicesEvents page | None |
| Bùi Trần Hoàng Huy (FE) | Holiday | ContactUs page | None |

### Meeting 8: 06/01/2026 (Sprint 3 - Day 5)

Thời gian: 20:00 - 20:15 | Facilitator: Nguyễn Xuân Hiếu (SM)

| Thành viên | Hôm qua | Hôm nay | Blockers |
| --- | --- | --- | --- |
| Nguyễn Hoàng Dũng (PO) | All pages reviewed | Code review | None |
| Nguyễn Xuân Hiếu (SM) | Track progress | Start testing | None |
| Đặng Gia Khánh (BE Lead) | Bug fixes | Support code review | None |
| Nguyễn Thành Trung (BE) | Bug fixes | Support code review | None |
| Phạm Công Khánh (FE Lead) | Tours page done | Fix code review issues | None |
| Bùi Trần Hoàng Huy (FE) | FAQ page done | Fix code review issues | None |

### Meeting 9: 08/01/2026 (Sprint 3 Review - Final)

Thời gian: 20:00 - 20:15 | Facilitator: Nguyễn Xuân Hiếu (SM)

| Thành viên | Hôm qua | Hôm nay | Blockers |
| --- | --- | --- | --- |
| Nguyễn Hoàng Dũng (PO) | Final review | Project delivery | None |
| Nguyễn Xuân Hiếu (SM) | Testing complete | Documentation done | None |
| Đặng Gia Khánh (BE Lead) | All fixes done | Final demo | None |
| Nguyễn Thành Trung (BE) | All fixes done | Final demo | None |
| Phạm Công Khánh (FE Lead) | All pages done | Final demo | None |
| Bùi Trần Hoàng Huy (FE) | All pages done | Final demo | None |

Status: Project completed successfully! 🎉

## SUMMARY

| # | Meeting | Date | Sprint | Key Discussion |
| --- | --- | --- | --- | --- |
| 1 | Standup 1 | 20/12 | Sprint 1 | EF Models progress |
| 2 | Standup 2 | 23/12 | Sprint 1 | DbContext & Seeder |
| 3 | Sprint 1 Review | 25/12 | Sprint 1 | Backend foundation complete |
| 4 | Standup 3 | 27/12 | Sprint 2 | Controllers development |
| 5 | Standup 4 | 30/12 | Sprint 2 | API Integration progress |
| 6 | Sprint 2 Review | 31/12 | Sprint 2 | Core UI connected |
| 7 | Standup 5 | 03/01 | Sprint 3 | Docker deployment |
| 8 | Standup 6 | 06/01 | Sprint 3 | Code review & Testing |
| 9 | Sprint 3 Review | 08/01 | Sprint 3 | Final delivery |

Total Meetings: 9 (≥6 required ✅)

Phiên bản: 3.0 | Ngày cập nhật: 15/01/2026