# PRODUCT BACKLOG

## The Wandering Rose - Villa Booking System

## 1. BACKLOG OVERVIEW

| Metric | Value |
| --- | --- |
| Total User Stories | 24 |
| Total Story Points | 75 |
| Sprint 1 | 25 points |
| Sprint 2 | 25 points |
| Sprint 3 | 25 points |

## 2. PRODUCT BACKLOG

### Sprint 1 Items - Backend & Database Setup (25 points)

Thời gian: 19/12 - 25/12/2025 (7 ngày)

| ID | User Story | Priority | Points | Assignee | Status |
| --- | --- | --- | --- | --- | --- |
| US-001 | Analyze React/Vite ProjectAs a Dev, I want to analyze existing project so that I understand the codebase | Must | 3 | Nguyễn Hoàng Dũng | ✅ Done |
| US-002 | Create Implementation PlanAs a PM, I want implementation plan so that team has direction | Must | 2 | Nguyễn Hoàng Dũng | ✅ Done |
| US-003 | Define EF ModelsAs a Dev, I want 13 Entity Framework models so that data is structured | Must | 5 | Đặng Gia Khánh | ✅ Done |
| US-004 | Configure DbContext & SQL ServerAs a Dev, I want database configured so that data can be stored | Must | 3 | Đặng Gia Khánh | ✅ Done |
| US-005 | Create EF MigrationAs a Dev, I want database tables created via migration | Must | 2 | Đặng Gia Khánh | ✅ Done |
| US-006 | Create Database SeederAs a Dev, I want seeder so that initial data exists | Must | 3 | Đặng Gia Khánh | ✅ Done |
| US-007 | Seed Data from constants.tsAs a Dev, I want data seeded from frontend constants | Must | 2 | Nguyễn Thành Trung | ✅ Done |
| US-008 | Analyze Figma & Export AssetsAs a Designer, I want assets exported so that UI matches design | Should | 3 | Phạm Công Khánh | ✅ Done |
| US-009 | Create useApi.ts HooksAs a Dev, I want React hooks so that API calls are standardized | Must | 2 | Bùi Trần Hoàng Huy | ✅ Done |

### Sprint 2 Items - API Integration & Core UI (25 points)

Thời gian: 26/12 - 31/12/2025 (6 ngày)

| ID | User Story | Priority | Points | Assignee | Status |
| --- | --- | --- | --- | --- | --- |
| US-010 | Add CORS for React FrontendAs a Dev, I want CORS configured so that frontend can call API | Must | 2 | Nguyễn Thành Trung | ✅ Done |
| US-011 | Add .env ConfigurationAs a Dev, I want env config so that settings are manageable | Must | 1 | Nguyễn Hoàng Dũng | ✅ Done |
| US-012 | Implement 9 ControllersAs a Dev, I want API controllers so that data is accessible | Must | 8 | Đặng Gia Khánh, Nguyễn Thành Trung | ✅ Done |
| US-013 | Create api.ts Service LayerAs a Dev, I want service layer so that API calls are organized | Must | 3 | Bùi Trần Hoàng Huy | ✅ Done |
| US-014 | Convert HomeView.tsx to APIAs a User, I want homepage to show real data | Must | 4 | Phạm Công Khánh | ✅ Done |
| US-015 | Convert RoomCategories.tsx to APIAs a User, I want rooms from database | Must | 4 | Phạm Công Khánh | ✅ Done |
| US-016 | Build Booking Calendar UIAs a User, I want to select dates for booking | Must | 3 | Bùi Trần Hoàng Huy | ✅ Done |

### Sprint 3 Items - Deployment & Final Features (25 points)

Thời gian: 02/01 - 08/01/2026 (7 ngày)

| ID | User Story | Priority | Points | Assignee | Status |
| --- | --- | --- | --- | --- | --- |
| US-017 | Deploy to Docker ProductionAs a DevOps, I want app deployed so that it’s accessible | Must | 5 | Nguyễn Hoàng Dũng | ✅ Done |
| US-018 | Convert ContactUs.tsx to APIAs a User, I want contact form to submit data | Should | 3 | Bùi Trần Hoàng Huy | ✅ Done |
| US-019 | Convert ServicesEvents.tsx to APIAs a User, I want services from database | Should | 3 | Phạm Công Khánh | ✅ Done |
| US-020 | Convert FAQView.tsx to APIAs a User, I want FAQs from database | Could | 2 | Bùi Trần Hoàng Huy | ✅ Done |
| US-021 | Convert ExperiencesTours.tsx to APIAs a User, I want tours from database | Should | 3 | Phạm Công Khánh | ✅ Done |
| US-022 | Code ReviewAs a Dev, I want code reviewed so that quality is ensured | Must | 2 | Nguyễn Hoàng Dũng | ✅ Done |
| US-023 | Execute Final TestingAs a Tester, I want full testing so that bugs are found | Must | 4 | Nguyễn Xuân Hiếu | ✅ Done |
| US-024 | Write User Guide / DocumentationAs a User, I want documentation so that I can use the system | Must | 3 | Nguyễn Xuân Hiếu | ✅ Done |

## 3. VELOCITY CHART

Sprint 1:  █████████████████████████ 25 pts (Plan: 25) - Backend Focus
Sprint 2:  █████████████████████████ 25 pts (Plan: 25) - API Integration
Sprint 3:  █████████████████████████ 25 pts (Plan: 25) - Deployment & Final
           ─────────────────────────────────────────────────────────────────
                                                              Total: 75 pts

## 4. SPRINT GOALS

| Sprint | Goal | Key Deliverables |
| --- | --- | --- |
| Sprint 1 | Backend foundation ready | Database, Models, Seeder, Hooks |
| Sprint 2 | API integration complete | Controllers, CORS, Core pages connected |
| Sprint 3 | Production deployment | Docker, Testing, Documentation, All pages |

Phiên bản: 3.0 | Ngày cập nhật: 15/01/2026